# Risk Register

The latest updates are recorded in this document.

# Outcomes of Stakeholder Meetings

### 1. Cloud-First SaaS and B2C Model Meeting

Participants: Noah Jones, Victorine Satore and Luiz Ricardo

Stakeholder attitudes towards the initiative were mixed. Luiz Ricardo provided analytical support because the initiative addresses the logistics disruption and removes the hardware dependency that caused the 1,500-tablet delivery shortfall in 2020.

Noah Jones and Victorine Satore identified operational concerns regarding workforce transition to the B2C model, the viability of new sales roles and the effect of customer acquisition costs on short-term liquidity.

Risks Identified

1. Talent retention risk: Operations and sales teams may resist the change or leave the organisation because hardware-focused skills may become less relevant in a software-focused model.

2. Financial expectation risk: Operational stakeholders may expect the SaaS model to restore margins immediately, despite the possibility of short-term cash-flow pressure during the B2C transition.

Mitigation Plan

1. Prepare a Workforce Impact Analysis and provide training workshops to develop digital operations and SaaS sales capabilities.

2. Present a comparative cost audit to clarify the financial projections and transition impacts.

# Business Analysis Deliverables

| Approved Deliverables and Activities | Acceptance Criteria | Risks Mitigated | Management of Competing Demands |
| --- | --- | --- | --- |
| - Workforce Impact Analysis- Business Requirements Specification (BRD) for the B2C portal- Transition Communication Plan | - Compliance with Software Development Policy SDLC stages- Compliance with the Documentation Policy and [Department_Type_Detail_Version] naming convention- Weekly reviews and fortnightly management check-ins- All cloud specifications must pass an ICT risk assessment and receive ICT General Manager approval before execution | - Financial cash-flow risk will be managed through the Finance Authorisation Policy- Anna Armstrong must approve expenditure within the $2 million budget limit | - Competing requirements will be managed using the MoSCoW prioritisation technique during the BRD phase.- The CEO will provide final arbitration where required. |