## Slide 1
ICTPMG613
Manage ICT project planning

## Slide 2
Topic 1: Planning and controlling a project
© 2021 RTO Works
2

## Slide 3
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
ICT PROJECTS
To plan and manage an Information and Communications Technology (ICT) project, whether it is for a small, medium or large organisation, you need to apply project management skills.
3
© 2021 RTO Works

## Slide 4
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
THE PROJECT LIFECYCLE
4
© 2021 RTO Works
Initiation
Planning
Execution
Closure

## Slide 5
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
WHY PLAN A PROJECT?
Project planning is an essential stage of a project’s lifecycle. It establishes the scope, schedules, resources, budgets and control process used to support the management of a project.
5
© 2021 RTO Works

## Slide 6
Topic 1: Planning and controlling a project
ACTIVITY: DOWNLOADS
Project Management Docs is a great website that provides a range of free templates.
© 2021 RTO Works
6

## Slide 7
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
MODELS OF PROJECT MANAGEMENT
In ICT project management there are a number of different project management methods and approaches. That will also have an effect on the way a project is controlled and managed.
7
© 2021 RTO Works

## Slide 8
Topic 1: Planning and controlling a project
ACTIVITY: WATCH
Watch this engaging video to learn more about each stage of the SDLC.
Software Development Lifecycle in 9 minutes!
Video: https://www.youtube.com/watch?v=i-QyW8D3ei (09:13)
The trainer/assessor will facilitate a discussion about the outcomes from the video.
© 2021 RTO Works
8

## Slide 9
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
THE SOFTWARE DEVELOPMENT LIFECYCLE
Planning
Analysing
Designing
Building
Testing
Deployment
Maintenance
9
© 2021 RTO Works

## Slide 10
Topic 1: Planning and controlling a project
ACTIVITY: READ
What methodology should I choose? Read the following article, which outlines different models and where they are best suited:
https://blog.teamwork.com/project-management-methodologies/
Take any notes to summarise what you have read and keep for future reference
© 2021 RTO Works
10

## Slide 11
Topic 1: Planning and controlling a project
ACTIVITY: RESEARCH AND DISCUSS
Work in pairs, researching the following:
The 12 Agile principles.
Green IT/Green PM.
The 7 principles of PRINCE2.
Iterative and Spiral models of development.
© 2021 RTO Works
11

## Slide 12
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
DOCUMENTATION
Once a project management plan has been written, it will need approval.
Approval of the project plan will vary dependent upon the size and nature of the project, the approval procedure and/or organisational policies and procedures.
12
© 2021 RTO Works

## Slide 13
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
TAILORING
Just with most things in life, there is ‘no one size fits all’ when it comes to projects. Every project is unique!
Tailoring may include adding, removing or changing certain processes to ensure flexibility.
13
© 2021 RTO Works

## Slide 14
Topic 1: Planning and controlling a project
ACTIVITY: READ AND DISCUSS
Read the following article about tailoring:
https://www.projectmanagement.com/blog-post/21168/The-Art-of-Tailoring--Making-Your-Project-Management-Methodology-Fit
Your trainer will facilitate a discussion in which you will discuss what processes can potentially be tailored and the benefits of tailoring.
© 2021 RTO Works
14

## Slide 15
Topic 1: Insert topic title
Topic 1: Planning and controlling a project
PROJECT COMMUNICATION
A project manager needs to have excellent communication skills. They will be communicating both in writing and verbally all the time: to the project sponsor, to key stakeholders, to their project team, to the board/committee and to suppliers.
15
© 2021 RTO Works

## Slide 16
Topic 2: Scheduling a project
© 2021 RTO Works
16

## Slide 17
Topic 1: Insert topic title
Topic 2: Scheduling a project
The project schedule is a key document in project planning. It must include the tasks/activities, milestones and deliverables required to lead the project to success.
17
© 2021 RTO Works

## Slide 18
Topic 2: Scheduling a project
ACTIVITY: WATCH
In this video Jennifer will give you an overview of project scheduling and what needs to be considered.
What is Project Scheduling?
Video: https://www.youtube.com/watch?v=WNWSQOynrl0 (03:27)
© 2021 RTO Works
18

## Slide 19
Topic 2: Scheduling a project
ACTIVITY: READ
Look through this page to see the range of different project scheduling tools that can be used. You may also like to scroll further down to read the advice about project schedule development:
https://www.smartsheet.com/content/project-schedule-templates
Take any notes to summarise what you have read and keep for future reference.
© 2021 RTO Works
19

## Slide 20
Topic 1: Insert topic title
Topic 2: Scheduling a project
THE WORK BREAKDOWN STRUCTURE (WBS)
The Work Breakdown Structure is a breakdown of all the activities and tasks that make up a project. It is a tool used to break down work into manageable chunks.
20
© 2021 RTO Works

## Slide 21
Topic 2: Scheduling a project
ACTIVITY: READ
An example of a WBS for IT Projects:
https://project-management.com/work-breakdown-structure-for-it-projects-wbs/
Take any notes to summarise what you have read and keep for future reference.
© 2021 RTO Works
21

## Slide 22
Topic 1: Insert topic title
Topic 2: Scheduling a project
THE WORK BREAKDOWN STRUCTURE (WBS)
A WBS can also be represented in table format. WBS use codes to identify each unique activity along with the task and phase to which it belongs.
22
© 2021 RTO Works

## Slide 23
Topic 2: Scheduling a project
ACTIVITY: READ AND DISCUSS
Learn about the difference between a work package and an activity.
https://www.pmlearningsolutions.com/blog/work-package-versus-activity-pmp-concept-14
Think about the definitions of work package and activities provided above.
Choose an ICT project and think of one work package that would be relevant, and the activities within that work package.
© 2021 RTO Works
23

## Slide 24
Topic 2: Scheduling a project
ACTIVITY: WATCH
Watch this video that explains how to estimate project effort and duration.
How to Estimate Tasks & Dependencies.
Video: https://www.youtube.com/watch?v=IVtLYDHNbEI (05:06)
© 2021 RTO Works
24

## Slide 25
Topic 1: Insert topic title
Topic 2: Scheduling a project
SEQUENCING PROJECT TASKS
There are a number of methods to sequence project tasks. This can include:
Network diagrams
Gantt Charts
DFD
Flow charts
Project management software tools.
25
© 2021 RTO Works

## Slide 26
Topic 2: Scheduling a project
ACTIVITY: PRACTICAL
Using spreadsheet software, use the provided information to construct a Gantt chart which shows timings for deliverables.
© 2021 RTO Works
26

## Slide 27
Topic 1: Insert topic title
Topic 2: Scheduling a project
PROJECT SCHEDULE CONTROLS
A project manager needs to be able to use their schedule to identify how the project activities are tracking.
To be able to do this efficiently, the project manager will need to be able to compare actual/current project performance with scheduled performance.
27
© 2021 RTO Works

## Slide 28
Topic 2: Scheduling a project
ACTIVITY: READ
The following example of how to effectively manage complex project schedules uses a case study which examines planning and control processes:
https://www.pmi.org/learning/library/effectively-manage-complex-project-schedules-8229
Read through the following example on how to create a project management schedule:
https://www.projectmanager.com/blog/create-project-management-schedule
What are dependencies between tasks and why do you have to identify these?
© 2021 RTO Works
28

## Slide 29
Topic 3: Project budgets
© 2021 RTO Works
29

## Slide 30
Topic 1: Insert topic title
Topic 3: Project budgets
A project budget is the document that provides the project manager with the estimated costs of the project. Aside from scheduling, developing and sticking to the project can be quite stressful for a project manager due to the pressure from the board/committee.
30
© 2021 RTO Works

## Slide 31
Topic 3: Project budgets
ACTIVITY: READ
Read the following articles to learn more about the stressful process of project budgeting!
https://corporatefinanceinstitute.com/resources/knowledge/finance/project-budget-overview/
https://www.clarizen.com/project-budgets-tips-estimating-cost-tracking/
Take any notes to summarise what you have read and keep for future reference.
© 2021 RTO Works
31

## Slide 32
Topic 1: Insert topic title
Topic 3: Project budgets
THE PROJECT BUDGETING PROCESS
Identify scope elements that must be costed.
Conduct cost management planning.
Estimate work package costs.
Combine cost estimates and project schedule.
Produce the budget in accordance with company cost management procedures.
Adjust budget for contingencies.
32
© 2021 RTO Works

## Slide 33
Topic 1: Insert topic title
Topic 3: Project budgets
THE PROJECT BUDGETING PROCESS
Apply adjustments, allowing for dependencies and constraints within the project scope.
Review the budget to ensure that all WBS packages have been fully costed.
33
© 2021 RTO Works

## Slide 34
Topic 1: Insert topic title
Topic 3: Project budgets
PROJECT COST ESTIMATION TECHNIQUES/METHODS
Analogous estimating
Parametric modelling
Bottom-up estimating
34
© 2021 RTO Works

## Slide 35
Topic 1: Insert topic title
Topic 3: Project budgets
COST–BENEFIT ANALYSIS
The purpose of conducting a cost–benefit analysis is:
to determine if an investment or decision is sound; this involves verifying whether its benefits outweigh its costs, and if so, by how much
as a basis for comparing projects; this involves comparing the expected cost of each option against its expected benefits.
35
© 2021 RTO Works

## Slide 36
Topic 1: Insert topic title
Topic 3: Project budgets
KEY PERFORMANCE INDICATORS
Key performance indicators assist managers to analyse the current financial position of a company and in considering trends and establishing patterns. These patterns can then identify the strengths and weakness of the company.
36
© 2021 RTO Works

## Slide 37
Topic 1: Insert topic title
Topic 3: Project budgets
CASH FLOW
An important part of developing the budget will include determining cash flow.
It doesn’t matter how good the budget is, if you don’t where and how money is being moved during the project’s lifecycle, you could potentially end up with no money.
37
© 2021 RTO Works

## Slide 38
Topic 3: Project budgets
ACTIVITY: READ AND DISCUSS
Read the following article about keeping large IT projects on budget:
https://www.mckinsey.com/business-functions/mckinsey-digital/our-insights/delivering-large-scale-it-projects-on-time-on-budget-and-on-value
Take any notes to summarise what you have read and keep for future reference.
© 2021 RTO Works
38

## Slide 39
Topic 3: Project budgets
ACTIVITY: WATCH
How To Estimate Your Project.
Video: https://www.youtube.com/watch?v=rN0FrDpQNUk&t=34s (03:35)
What to do when your project is over budget?
Video: https://www.youtube.com/watch?v=xYR7dkQPHKY (06:02)
© 2021 RTO Works
39

## Slide 40
Topic 1: Insert topic title
Topic 3: Project budgets
COST CONTROL
Just like with scheduling, it is common in project management for unforeseen costs to occur. However, implementing cost controls can help the project manager identify the potential risks for budget blow out and how to address them.
40
© 2021 RTO Works

## Slide 41
Topic 3: Project budgets
ACTIVITY: WATCH
Watch the video below to learn more about cost control.
Project Cost Management Tips: Keeping your project budget under control.
Video: https://www.youtube.com/watch?v=oXhgwn-girI (06:16)
© 2021 RTO Works
41

## Slide 42
Topic 3: Project budgets
ACTIVITY: READ
Read the articles below for examples where IT project budgets ended up out of control:
https://www.brisbanetimes.com.au/politics/queensland/delayed-queensland-government-project-more-than-doubles-in-cost-20181011-p5093x.html
https://www.projectmanager.com/blog/failed-projects
As we finish up, review the following project management statistics, particularly those related to budgets.
Not everyone gets everything right all the time!
https://learn.g2.com/project-management-statistics
© 2021 RTO Works
42