# Communication Register

| Date | Stakeholder / Audience | Communication Type / Method | Subject / Purpose | Status / Outcome |
| --- | --- | --- | --- | --- |
| 20 Jan 2026 | Senior Management, Divya Sapra, Noah, Victorine | Formal Email | Initial Engagement Meeting Request & Executive Approvals for both initiatives. | Accepted. Feedback meetings scheduled for Jan/Feb. |
| 25 Jan 2026 | Luiz Ricardo (Ops & BA) | Review Meeting (Teams) | Elicitation of operational requirements and transition impact. | Feedback recorded in Stakeholder Register. |
| 01 Feb 2026 | Victorine Satore (Sales) | Face-to-Face Meeting | Clarifying sales targets and B2B vs B2C challenges. | Feedback recorded in Stakeholder Register. |
| 02 Feb 2026 | Noah Jones (Ops) | Face-to-Face Meeting | Logistics processes for SaaS B2C transition and liquidity risks. | Feedback recorded in Stakeholder Register. |
| 04 Feb 2026 | Noah Jones (Ops) | Review Meeting (Teams) | Discussing supply chain bottlenecks and ERP integration delays. | Feedback recorded in Stakeholder Register. |
| 05 Feb 2026 | Victorine Satore (Sales) | Review Meeting | Follow-up on outsourced hardware SLAs and 2026 sustainability. | Requirements baselined in Stakeholder Register. |
| 10 Feb 2026 | Divya, Anna & Lucas (CEO) | Formal Board Briefing | Consolidating the BA deliverables (BRD, WBS, Matrix) and $2M budget limit. | Project Scope and Schedule approved. |
| 20 Feb 2026 | Sarah Jenkins (Sentrient GRC) | Technical Audit Meeting | Reviewing Privacy Act compliance and Cloud SaaS encryption. | Change Request: Sentrient API formally added to scope. |
| 22 Feb 2026 | David Chen (Sentrient HR) | Technical Review | Discussing mandatory IT staff & Developer compliance certifications. | Change Request: Dev team scheduled for Sentrient certification. |
| 20 Apr 2026 | Divya Sapra | Formal Interim Review (Meeting) | Project BA Performance Evaluation (Month 3). | "Outstanding/Good" ratings achieved. Dev plan agreed. |
| 21 Apr 2026 | Divya Sapra | Formal Email | Confirmation of Performance Review Recommendations & Training. | Scheduled Agile/Scrum & Async Comms Training (Weeks 11-12). |